**Project plan**

**Group project Semester 3**



Made by: Group 4 “Code of duty”

Table of Contents

[1. Project description 3](#_Toc114835038)

[2. Problem description 3](#_Toc114835039)

[3. Project goals 3](#_Toc114835040)

[4. Project backlog 4](#_Toc114835041)

[5. Phasing 5](#_Toc114835042)

# Project description

# Problem description

# Project goals

# Project backlog

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ID | As a: | I want to be able to: | So that: | Priority | Status | Estimation points |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | Customer | Log in | I have access to my personal data | Must | To be started | 3 |
| Acceptance criteria:   * If log in is successful, the main page is displayed * If log in is not successful, it remains on the log in page | | | | | | |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| US-02 | Customer | Register | I can have an account and keep track of my data | Must | To be started | 3 |
| Acceptance criteria:   * If registration is successful, an account is created * If registration is successful, the customer is redirected to the log in page * If registration is not successful, it remains on the registration page | | | | | | |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| US-03 | Customer | Ask the Chabot predefined question | I can find a solution to my problem | Must | To be started | 8 |
| Acceptance criteria:   * If registration is successful, an account is created * If registration is successful, the customer is redirected to the log in page * If registration is not successful, it remains on the registration page | | | | | | |

# Phasing

We are going to use Scrum which is an agile process framework for managing primarily software development, designed for small teams, with goals (what’s need to be done) that can be completed within incremental timeboxed iterations, called **sprints**

Every sprint is consist of 3 weeks approximately and it has a list of goals that has to be finished before the deadline of the sprint

|  |  |  |
| --- | --- | --- |
| Sprints | Deadline | Goals |
| 1 | 4/10 | Project plan with the product back log |
| 2 | 25/10 | First demo of the application |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |